**Daily Scrum Meeting/Short Stand-up Meeting**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Daily Scrum Meeting/Short Stand-up Meeting** | | | | |
| **Date** | **Description** | **Affected** | **Action** | **Developer** |
| 28/11/2016 | -Conduct discussion about user story.  -Submit user story to pivotal tracker | - | - 1 User Story created | Chong Khuan Chen, Ooi Chun Chiat, Teh Zhi Rou and Yu Ke Quan |
| 29/11/2016 | -Discuss what module is needed in the user story | - | -Total of 1 module decided | Chong Khuan Chen, Ooi Chun Chiat, Teh Zhi Rou and Yu Ke Quan |
| 30/12/2016 | -Discuss what function should include in the modules  -Discuss the UI design of the software | -All members are with different opinion about the UI design | -The main UI design has been decided. | Chong Khuan Chen, Ooi Chun Chiat, Teh Zhi Rou and Yu Ke Quan |
| 1/11/2016 | -Start the coding  -Design UI interface for system  -Code calculate fine module | -Face the problem with calculating the fine with the overdue return date | -Work together with partner to solve the problem together | Chong Khuan Chen, Ooi Chun Chiat, Teh Zhi Rou and Yu Ke Quan |
| 2/11/2016 | - Due date | -All member has submitted their parts to Scrum master | - Planned to combine all parts and test the system tomorrow | Chong Khuan Chen, Ooi Chun Chiat, Teh Zhi Rou and Yu Ke Quan |
| 3/11/2016 | -Combine and test | - Found some bugs in the code and debug | -Final checking for all documentation | Chong Khuan Chen, Ooi Chun Chiat, Teh Zhi Rou and Yu Ke Quan |
| 4/11/2016 | -Submit coding to github | - | - | Teh Zhi Rou |